NASCOMSOFT EMBEDDED LTD
HACKATHON 2.0

WEEK 3 PROGRESS REPORT

KNOWVIA

Knowledge Repository & Learning Mnagement Platform

Complete • Test • Fix • Prove
 24 September 2026

# Submission Details

| Field | Entry |
| --- | --- |
| Team | The Algorithm |
| Project | Knowvia |
| GitHub Repository | Sydonverse / Knowvia — https://github.com/Sydonverse/Knowvia |
| Objective Demo Video | https://youtu.be/_rBAxcwxKRg |

# 1. Core MVP Completion Summary

Knowvia has reached a functional MVP state. The core platform connects authentication, department-scoped access, class scheduling, learning-material management, assignments and submissions, progress tracking, announcements, notifications, and isolated real-time group chat. The frontend, API, database, storage, real-time layer, and notification services are integrated into one demonstrable workflow.

We focused on completing and hardening the core workflows rather than expanding the product with unfinished features. Key remediation work included schedule editing, stronger pre-storage file validation and malware heuristics, secure department-scoped downloads, notification deep-linking, database Row-Level Security, and expanded automated testing.

# 2. Final Objectives Status & Evidence

| Objective | Status | Evidence | Explanation |
| --- | --- | --- | --- |
| 01 — Department-scoped, schedule-first workflow | Achieved | Schedule CRUD; next-class dashboard; WebSocket updates; departmentAccessGuard | Department users see a scoped dashboard and next class. Tutors/admins can create, view, edit and delete classes; cross-department schedule access is blocked. |
| 02 — File safety pipeline & pre-storage validation | Achieved | 25 MB limit; extension/magic-byte checks; EICAR; double-extension/web-shell checks; ZIP inspection; scoped downloads | Materials are validated before storage and downloads are protected by authentication and department membership. |
| 03 — Assignments, submissions & dynamic progress meter | Achieved | Auto-announcements; push notifications; deep links; submission workflow; dynamic completion calculation | Assignment creation generates announcements/notifications; submissions update completion, Approved, Needs Revision and Pending counts. |
| 04 — Isolated group chat with reply threading | Achieved | Department Socket.io rooms; sender identity; quoted reply cards | Chat is department-isolated and supports sender identity and replies. Attachments remain outside MVP scope. |

# 3. Testing & Validation

| Test / Function | Expected Result | Actual Result | Status |
| --- | --- | --- | --- |
| Department authorization/isolation | Users access only their department data/channels. | Access guards and department-scoped Socket.io rooms enforce isolation. | PASS |
| Tutor/Admin schedule management | Authorized users create, view, edit and delete classes; changes persist. | CRUD works; EditScheduleModal and WebSocket schedule updates implemented. | PASS |
| Malicious file validation | Defined malicious signatures/content are rejected before storage. | PE/MZ, ELF, Mach-O, EICAR and defined heuristics are checked. | PASS |
| Evasive file validation | Double extensions, web-shell patterns and malicious nested ZIP content are rejected. | All listed checks are active, including ZIP central-directory inspection. | PASS |
| Scoped material download | Users cannot retrieve another department's material. | Download route verifies department; static uploads require JWT. | PASS |
| Assignment submission/progress | Submission updates assignment state and dashboard metrics. | Completion percentage and Approved/Revision/Pending counters update. | PASS |
| Announcements/notifications | Assignment creation generates notification and links to target. | Announcements and push notifications generated; entity IDs deep-link to records. | PASS |
| Department chat/replies | Messages stay within department and replies reference messages. | Department rooms, sender identity and quoted reply cards verified. | PASS |
| Automated regression suite | All defined automated tests pass. | 88/88 tests passed across 8 suites. | PASS |

# 4. Changes & Improvements Since Week 2

| Issue / Discovery | What Changed | Why / Evidence | Impact |
| --- | --- | --- | --- |
| Schedule editing incomplete | Added EditScheduleModal and dynamic Edit controls. | FR-02 Week 3 remediation. | Full schedule CRUD with real-time synchronization. |
| File safety needed stronger controls | Added EICAR, dangerous-extension, magic-byte, double-extension, web-shell and ZIP checks. | FR-05 security hardening. | Stronger pre-storage rejection of known malicious/evasive patterns. |
| Downloads needed stronger access control | Protected downloads with department checks and JWT-gated static uploads. | Department isolation/security requirement. | Reduces unauthorized retrieval paths. |
| Notifications needed direct navigation | Added entity IDs and target-card navigation/scrolling. | FR-08 remediation. | Users can move directly to relevant records. |
| Database access needed hardening | Enabled RLS on public tables and revoked PostgREST public access. | Database security hardening. | Authorization enforced at the data layer. |
| Test coverage needed expansion | Expanded suite to 88 tests across eight suites. | Week 3 final verification. | 88/88 tests passing; no recorded regression. |

# 5. Known Limitations / Outstanding Issues

FR-13 Chat File Attachments is intentionally omitted from the MVP; chat remains a secure plain-text, reply-threaded channel.

The supplied audit validates the hackathon MVP but does not establish large-scale production load/stress performance.

The final GitHub repository URL and unlisted YouTube demo URL were not supplied in the audit and must be inserted before submission.

Production deployment configuration should be verified once more in the actual submission environment before the final demonstration.

# 6. Objective Demo Video

The Week 3 instructions require an approximately three-minute unlisted YouTube video, with about one minute for each of the three core objectives. The video should demonstrate the actual solution rather than repeat background or presentation slides.

| Time | Focus | What to Show |
| --- | --- | --- |
| 0:00–1:00 | Objective 1 | Log in, show department dashboard/next class, then demonstrate tutor/admin schedule creation or editing. |
| 1:00–2:00 | Objective 2 | Show material upload and security validation, then demonstrate authorized department viewing/downloading. |
| 2:00–3:00 | Objective 3 | Show assignment creation, automatic announcement/notification, student submission, and updated progress meter. |

Unlisted YouTube URL: https://youtu.be/_rBAxcwxKRg